# Vinyl Collection App — PRD, MVP Definition, and ADRs

Working project codename: CrateKeeper
Prepared for: John Ferguson / UnFergettable Designs

# 1. Product Requirements Document (PRD)

## Product Vision

Create a modern, mobile-first vinyl collection management platform focused on collection organization, condition tracking, wishlist management, and future marketplace integrations.

## Problem Statement

Collectors currently rely on fragmented solutions such as spreadsheets, Discogs, notes apps, or manual catalogs. Most existing tools emphasize metadata rather than ownership quality, preservation, and personal inventory workflows.

## Goals

- Track owned vinyl records and variants
- Track record condition over time
- Maintain prioritized wishlists
- Provide secure passkey-first authentication
- Support mobile-friendly workflows
- Enable future marketplace and pricing integrations

## Non-Goals (MVP)

- Marketplace buying/selling
- Social feed
- Real-time collaboration
- AI recommendations
- Native mobile applications

## Target Users

- Vinyl collectors
- Audiophiles
- Casual hobbyists
- Record store enthusiasts
- Music archivists

## Core Features

1. User authentication (passkey-first)
2. User-scoped collections
3. Wishlist management
4. Record condition grading
5. Metadata lookup via Discogs
6. Image uploads
7. Search and filtering
8. Collection statistics

## Condition Tracking

- Media condition
- Sleeve condition
- Warp/scratch/noise notes
- Cleaning history
- Playback notes
- Timestamped updates

## Wishlist Features

- Priority ranking
- Target pricing
- Preferred pressing notes
- Public sharing (future phase)

## Authentication Requirements

- Passkey/WebAuthn authentication from day one
- Username/email + password fallback
- Multiple passkeys per user
- Session-based auth
- Recovery codes
- Email identity

## Success Metrics

- Successful onboarding completion
- Records added per user
- Weekly active users
- Wishlist conversion into collection items
- Median time to add a record

## Risks

- API dependency on Discogs
- Metadata inconsistencies between releases
- User lockout with passkeys
- Image storage cost growth

# 2. MVP Definition

Responsive web application (PWA-ready)

Hybrid authentication (passkeys preferred, username/email + password fallback)

User registration and login

Create/edit/delete collection items

Create/edit/delete wishlist items

Discogs metadata lookup

Media and sleeve grading

Photo uploads

Search and filtering

SQLite database

Basic dashboard and stats

## MVP User Flow

1. User signs up with email + passkey
2. User searches for a vinyl release
3. User imports metadata into collection
4. User grades condition and uploads photos
5. User manages wishlist items
6. User views collection statistics

## Recommended Tech Stack

Frontend: Astro + Svelte
Backend: Go
Database: SQLite (Postgres later)
Auth: WebAuthn/Passkeys
Hosting: Fly.io / Railway / self-hosted
Object Storage: Cloudflare R2 or S3-compatible storage

# 3. Architecture Decision Records (ADRs)

## ADR-001: Passkey-First Authentication

Decision: Use WebAuthn passkeys as the primary authentication mechanism.

Context: Passwordless authentication improves security and user experience.

Consequences:
- Strong phishing resistance
- Better UX on modern devices
- Additional recovery complexity

## ADR-002: User-Scoped Data Ownership

Decision: All collection and wishlist records are scoped by user_id.

Context: Collections are private by default and must be isolated.

Consequences:
- Simplifies authorization
- Enables future sharing/privacy settings
- Prevents accidental cross-user exposure

## ADR-003: Separate Metadata from Ownership

Decision: Global release metadata is separated from user-owned collection items.

Context: Multiple users may own the same release but with different conditions and notes.

Consequences:
- Reduced metadata duplication
- Cleaner normalization
- Easier future sync integrations

## ADR-004: Start with Web App/PWA

Decision: Launch as a responsive web application before native apps.

Context: Faster iteration and lower operational complexity.

Consequences:
- Reduced development cost
- Easier deployment
- Slightly reduced native feature access

## ADR-005: SQLite for MVP

Decision: Use SQLite initially with migration path to Postgres.

Context: SQLite dramatically simplifies deployment and MVP operations.

Consequences:
- Minimal infrastructure overhead
- Excellent local development experience
- Requires migration planning for scale

# 4. Future Roadmap

Marketplace integrations

Price tracking and alerts

Barcode scanning

AI-assisted release matching

Public profiles and sharing

Native iOS/Android apps

Social and trading features

Collection valuation analytics

## ADR-006: Hybrid Authentication Strategy

Decision: Use a hybrid authentication model with passkeys/WebAuthn as the preferred authentication mechanism and username/email + password as a fallback.

Context: Pure passkey-only authentication increases the risk of account lockout during early-stage adoption and device migration.

Consequences:
- Improved onboarding flexibility
- Reduced lockout risk
- Easier cross-device adoption
- Increased auth surface area
- Additional password security responsibilities